request for proposals

for

mobile parking payments 2017

RFP No. 17-10

April 13th, 2017

notice to proposers

(advertisement)

request for proposals for mobile parking payments

RFP No. 17-10

Sealed proposals will be received until 2:00 PM on May 24, 2017, by the Philadelphia Parking Authority (“the Authority”), a body corporate and politic created under the laws of the Commonwealth of Pennsylvania in accordance with the Act of June 19, 2001, P.L. 287, No. 22, as amended, known as the “Parking Authority Law.”

The Authority requests proposals from interested and qualified vendors for a complete mobile parking payment system option for all current and planned on-street and designated off-street paid parking areas in the City of Philadelphia.

The Authority anticipates that it will award one contract as a result of this Request for Proposals (“RFP”), but reserves the right not to award a contract, if in the best interest of the Authority.

The Term of this Agreement shall remain in full force and effect for three (3) years from the date first written above.  The Authority retains, in its sole discretion, two (2) additional one (1) year extensions.  The Authority’s Project Manager shall notify Consultant in writing sixty (60) days prior to the conclusion of the Term of its intention to extend the Agreement.

The Authority seeks a multi-phased contract.  Phases I-III, as detailed in 3.2.1 below, shall be completed within sixty (60) days of the effective date of the contract.  Failure to timely complete Phases I-III shall constitute a breach of the contract and the Authority, in its sole discretion, shall have the right to immediately terminate the agreement and award the contract to another offeror.

Once the Authority agrees that Phases I-III are successfully completed and fully functional, the Authority’s Project Manager shall notify Vendor to fully implement their mobile parking payments system for Phases IV-V, as detailed in 3.2.1 below.  Phases IV-V shall be completed within ninety (90) days of the Project Manager’s notice to the Vendor to proceed with Phases IV-V.

The RFP may be downloaded at www.philapark.org.  Interested vendors must first register with Mary Wheeler at mwheeler@philapark.org.

The Authority shall conduct a mandatory pre-proposal meeting on April 21, 2017, at 2:00 PM at 701 Market Street, Philadelphia, PA 19106.  It is required that interested vendors attend this meeting, either in person or via conference call.  Prospective proposers may call in at 1-720-259-7053 and use participant passcode 968017.

The deadline for questions is May 12, 2017, at 2:00 PM.  All questions and requests for clarification must be submitted in writing via email to Mary Wheeler at mwheeler@philapark.org.  Questions will not be answered by telephone.

Proposals must be received by May 24, 2017, at 2:00 PM at the following address:
philadelphia parking authority

c/o mary wheeler

701 market street, suite 5400

philadelphia, pa 19106

Proposal documents should be submitted as follows:  one (1) signed, un-bound original and ten (10) copies.  The Authority also requires one (1) CD or flash drive containing the vendor’s entire response in one pdf file.  Late proposals will not be accepted.

The Authority reserves the right to waive any defects or informalities, to accept or reject any and all proposals, or any part or parts thereof, and to award a contract, if in the best interest of the Authority.  The award of a contract shall be based upon a determination by the Authority of the most advantageous proposal from a responsible and responsive vendor taking into consideration the evaluation criteria set forth in the RFP and total costs.

The issuance of this solicitation does not imply any commitment to purchase any product or services from any vendor.

If any changes are made to this RFP, an addendum will be issued.  Addenda will be emailed to all registered vendors.

mobile parking payments  rfp No. 17-10

Table of Contents

1.  General Information	5

1.1  Purpose	5

1.2  Mission	5

1.3  Background	5

1.4  Project Goals	6

1.5  RFP Schedule	6

1.6  Minimum Qualifications	7

1.7  Mandatory Technical Requirements	7

2.  Proposal Procedures and General Conditions	8

2.1  Procedures and Process	8

2.2  Mandatory Pre-Proposal Meeting	8

2.3  Questions	8

2.4  Clarifications	8

2.5  Changes to the RFP/Addenda	9

2.6  Receiving Addenda and/or Questions and Answers	9

2.7  Proposal Response Date and Location	9

2.8  Offer and Proposal Form	10

2.9  Unacceptable Proposals	10

2.10 Document Disclosure	10

2.11 Proposal Disposition	10

2.12 Contract Terms and Conditions	10

2.13 Contract Period	10

2.14 Executed Contract Required	11

2.15 Incorporation of RFP and Proposal in Contract	11

2.16 Standard Practices	11

2.17 M-DBE/W-DBE/DS-DBE Participation	11

2.18 Statement of No Proposal	11

2.19 Withdrawal of Proposal	11

2.20 Rejection of Proposals, Right to Cancel	12

2.21 Cost of Preparing Proposals	12

2.22 Invoicing	12

2.23 Contractor Integrity Provisions	12

2.24 Location	12

2.25 Performance Bond	12

3.  Project Specifications	13

3.1  Overview	13

3.2  Phase I, II, III, IV, and V Implementation	13

3.3  Front-End Users/Customer Service	14

3.4  System Specifics	16

3.5  Enforcement	17

3.6  Back-End Use/Reporting	17

3.7  Training	19

3.8  Signs/Decals	20

3.9  End of Contract	20

3.10 Cost of Integration	21

4.  Submission Information	22

4.1  Vendor Responsibility to Provide Full Response	22

Table of Contents continued

4.2  Errors in Proposals	22

4.3  Readability	22

4.4  Vendor Responsibility	22

4.5  Changes in Proposals	22

4.6  Signatures Required	22

4.7  General Warranty	22

4.8  Business Licenses	23

4.9  Pricing	23

4.10 Proposal Qualifications	23

4.11 Insurance Requirements	23

5.  Proposal Format and Organization	24

Tab A:  Letter of Transmittal/Executive Summary

Tab B:  Minimum Qualifications Form & Mandatory Technical Requirements Form

Tab C:  Vendor Profile

Tab D:  Technical Response

Tab E:   Financial Statement

Tab F:   Insurance Requirement

Tab G:  Document Disclosure Form

Tab H: Proposal/Price Form

Tab I:  Additional Attachments

Tab J:   Acceptance and Exceptions to Authority Contract

Tab K:   Proposal Security

6.  Submittal Checklist	25

7.  Evaluation Process	26

8.  Award and Contract Execution Instructions	27

8.1  Notification	27

8.2  No Debriefs to Proposers	27

8.3  Instructions to the Apparent Successful Proposer	27

9. Attachments	28

1. General Information

#### 1.1	Purpose

The Philadelphia Parking Authority (“the Authority”) is seeking proposals from qualified vendors to provide a complete mobile parking payment system option for all current and planned on-street and designated off-street paid parking areas in the City of Philadelphia.  The Authority anticipates that it will award one contract as a result of this RFP, but reserves the right not to award a contract, if in the best interest of the Authority and those parking in Philadelphia.

#### 1.2  	Mission

The mission of the Philadelphia Parking Authority is to continually enhance the quality of life in Philadelphia through our strategic partnerships with the Commonwealth of Pennsylvania and the City of Philadelphia.  That is accomplished by supporting the region’s economic vitality through the provision of comprehensive parking, regulatory and transportation services.  A focus on improved access, greater mobility, and increased vehicular and pedestrian safety are the guiding principles of our programs.

To fulfill our mission, the Authority strives to:

- Provide comprehensive on-street parking management services including the development of sound parking regulations and programs to address the current needs of each community, as well as fair, consistent enforcement operations;

- Set standards of excellence and fair pricing structures through the construction and management of off-street parking facilities;

- Assist in presenting a first rate introduction to the region by providing attractive, user friendly on-site parking facilities at the Philadelphia International Airport;

- Insure safe, attractive, reliable taxicab and limousine service through sound regulations and consistent enforcement;

- Improve traffic and pedestrian safety through automated red light camera enforcement at dangerous intersections;

- Apply new technology and continuing professional staff development to insure the highest quality public service and the greatest efficiency in all operations.

#### 1.3  	Background

1.3.1     The Authority manages approximately 16,122 on-street paid spaces city-wide, utilizing:

- 9,037 Duncan Eagle 2100 single space meters that only accept coins

- 1,036 Metric Aura kiosks that accept coins, bills and credit cards

- 54 Parkeon Strada BNA machines that accept coins, bills and credit cards

- The Authority also manages 55 designated motorcycle & scooter parking corrals

1.3.2     The Authority anticipates utilizing mobile parking payments for designated off-street locations, including, but not limited to:

- Three commuter lots with a total of 845 parking spaces that utilize 15 Parkeon Strada BNA pay by space machines (rate = $2.00 per 24 hours)

- Three additional parking lots with a total of 339 parking spaces (801 Chestnut St., 19th and Callowhill St., and 1628 East Passyunk Ave.) with 5 Parkeon Strada BNA Pay & Display kiosks.  The rates for two of the lots (801 Chestnut St. and 19th and Callowhill St.) have a multi-rate structure.  The other lot (1628 East Passyunk Ave.) has a rate of $1.50 per hour, for a maximum of 3 hours, Monday thru Saturday.

1.3.3     On-street meters are programmed with varying time limits and hourly rates, according to geographical area:

- Center City core = $3.00/hour

- Center City fringe & University City = $2.50/hour

- Neighborhood Commercial strips = $1.00/hour

- 4-hour kiosks = $1.25 & $1.50/hour

- 12-hour kiosks = $1.25 & $1.50/hour

1.3.4     All parking rates are set by Philadelphia City Council and subject to possible increases.  The Vendor cannot change, raise, lower or modify the posted rates in effect.  The Vendor shall be notified in writing of any possible rate changes at least thirty (30) calendar days prior to the effective date of the rate change.

1.3.5     The majority of parking enforcement is conducted by the Authority, however, other entities do issue violations as well. In Fiscal Year 2017, the Authority issued approximately 1.5 million parking violations.

1.3.6     Parking Enforcement Officers (PEOs) currently use Zebra MC9598 handheld units, which run on Microsoft Windows embedded handheld 6.5 professional operating system.  Each unit is BlueTooth, WiFi and cell phone capable with the purchase of additional hardware, but these functions are not used currently.

1.3.7     Ticket adjudication is handled separately by the City of Philadelphia’s Bureau of Administrative Adjudication.

#### 1.4  	Project Goals

The Authority’s project goals for the mobile parking payment program are to:

- Select a vendor with expertise in providing mobile parking payment services, particularly in municipal on-street parking environments

- Obtain the best quality program to maximize customer convenience and add considerable parking payment options

- Choose a vendor that charges a reasonable convenience fee for services offered

- Employ a system where rates and operational schedules can be programmed and re-programmed in a flexible and ad-hoc manner that does not require any system down-time

- Choose a system that can integrate with existing or future enforcement devices and applications

- Allow for regular reporting to provide information on trends, productivity, and performance

- Require the vendor to pay for all costs associated with installment of all pay by phone related signs, decals, and other information in the public right-of-way

- Select a vendor that can supply the Authority with specific examples of their program adoption rates from other cities

- Select a vendor who will be responsible for payment of wireless costs/data plans for 350 handheld ticketing devices

- Select a vendor who provides 24/7 system support for contract holder.  Contract holder must have access to a Live Call Center

#### 1.5  	RFP Schedule

Issue Date						April 13, 2017
		Mandatory Pre-Proposal Conference			April 21, 2017 at 2:00 PM
		Deadline for Questions					May 12, 2017 at 2:00 PM
		Sealed Proposals Due					May 24, 2017 at 2:00 PM
		Presentations of Top Ranked Proposer(s) (if any)	May 29, 2017*

The Authority reserves the right to modify this schedule at its discretion.   All times and dates are Eastern Standard Time.  * Dates are approximate.

#### 1.6  	Minimum Qualifications

The following are minimum qualifications that the Vendor must meet in order for their proposal submittal to be eligible for evaluation. The Minimum Qualifications Form must be completed and submitted as part of the proposal response that clearly shows compliance to these minimum qualifications.  The Authority may choose to determine minimum qualifications by reading that single document alone, so the submittal should be sufficiently detailed to clearly show how the Vendor will meet the minimum qualifications without looking at any other material. Those that are not clearly responsive to these minimum qualifications shall be rejected by the Authority without further consideration:

1.6.1	The Vendor will have a minimum of three (3) years experience operating a mobile parking payment 	program that includes at least two municipal on-street parking systems in North America that have been 		operating for a minimum of two (2) years.

#### 1.7  	Mandatory Technical Requirements

The following are the mandatory technical requirements that the Vendor must meet for the proposal to remain eligible for consideration. The Vendor must clearly show that the service meets these mandatory technical requirements, or the proposal will be rejected as non-responsive. The Mandatory Technical Requirements Form must be completed and submitted as part of your proposal response, to clearly show compliance to these mandatory technical requirement. The Authority may choose to determine mandatory technical requirements by reading that single document alone, so the submittal should be sufficiently detailed to clearly show how the Vendor meets the mandatory technical requirements without looking at any other material. Those that are not clearly responsive to these mandatory technical requirements shall be rejected by the Authority without further consideration:

1.7.1	The Vendor must clearly explain how their systems store, process, and transmit credit card data to their acquiring banks for all card holder data environments (CDE) that require PCI-DS Compliance.

The Vendor must provide a valid AOC for the CDE associated with the Mobile Payment Application.  Please note "Certificates of Compliance," regardless of who signed or furnished the Certificate are not recognized as a valid PCI-DSS compliance attestation. Please only provide the current and valid signed AOC.

Mobile Payment Applications, cannot obtain a PA-DSS Validation from the PCI Standards Council at this time.  For this reason prospective Vendors should provide specific details regarding steps taken to protect Credit Card Data to the best of their ability.  The PCI DSS Council has provided guidance for securing card data used in these applications.  It is strongly suggested that the vendor describe and include how the application protects a customer’s credit card and account data from being intercepted when; entered into, stored onto, and transmitted out of a mobile device.  Please also provide a description of security practices, frameworks or risk mitigation standards currently in place associated with the mobile payment application.

1.7.2	The Vendor shall provide to the Authority an attestation by an objective third party, stating that the 	application has been tested for common security vulnerabilities as articulated by the "OWASP Top-10".  These 	include SQL injection, cross-site scripting, cross-site request forgery, and others.  See www.owasp.org for details.  	This testing must be performed at the expense of the Vendor and by an objective third party. The attestation may 	be simply an executive summary of the technical report, stating that the application has been tested against the 	aforementioned standard, and found to be free of security defect.

1.7.3	The Vendor shall provide a positive Statement on Standards for Attestation Engagements (SSAE) No. 16 Report in accordance with the Reporting on Controls at a Service Organization issued by the Auditing Standards Board of the American Institute of Certified Public Accountants (AICPA).  The SSAE-16 Report shall specifically examine the internal controls of the Vendor with respect to the system.

2.	Proposal Procedures and General Conditions

#### 2.1	Procedures & Process

This section details Authority procedures for directing the RFP process.  The Authority reserves the right in its sole discretion to reject the proposal of any vendor that fails to comply with any procedure in this section. All vendor communications concerning this RFP shall be directed to the Contracts Manager, Mary Wheeler, 215-683-9665, mwheeler@philapark.org.

Unless authorized by the Contracts Manager, no other Authority employee is empowered to speak for the Authority with respect to this RFP.  Any vendor seeking to obtain information, clarification, or interpretations from any other Authority official or employee other than the Contracts Manager is advised that such material is used at the vendor’s own risk.  The Authority will not be bound by any such information, clarification, or interpretation.  From the issue date of this RFP until the Authority’s Board approves contract award, Mary Wheeler is the sole point of contact concerning this RFP.  Any violation of this condition may be cause for the Authority to reject the offending proposer’s proposal.  If the Authority later discovers that the proposer has engaged in any violation of this condition, the Authority may reject the offending proposer’s proposal or rescind its award.  Proposers must agree not to distribute any part of their proposals beyond the Authority.  A proposer who shares information contained in its proposal with other Authority personnel and/or competing proposer personnel may be disqualified.

#### 2.2	Mandatory Pre-Proposal Meeting

The Authority shall conduct a mandatory pre-proposal meeting on April 21, 2017, at 2:00 PM, at 701 Market Street, Philadelphia, PA 19106.  The purpose of the meeting is to clarify any issues vendors may have regarding the solicitation document.  This is an opportunity for vendors to raise concerns regarding specifications, terms, conditions, and any requirements of this solicitation.  Failure to raise concerns over any issues at this opportunity will be a consideration by the Authority in any protest filed against the Authority regarding such items that were known as of this pre-proposal meeting and such failure may constitute a waiver of that issue.  Any questions and answers furnished will not be official until verified in writing and if appropriate an addendum to this RFP will be issued by the Contracts Manager. Answers that change or substantially clarify the RFP will be affirmed in writing and copies will be provided to all in attendance.

It is required that interested vendors attend this meeting, either in person or via conference call.

Those unable to attend in person may participate via conference call.  Prospective proposers may call in at 1-877-820-7831 and use participant passcode 968017.  A proposer may not bring more than two persons to the pre-proposal conference.  It is suggested that one of the two persons in attendance be the primary contact for the project.

#### 2.3	Questions

Questions are to be submitted to the Authority no later than May 12, 2017, at 2:00 PM.  Questions must be submitted in writing, via email to Mary Wheeler at mwheeler@philapark.org, with the subject line “RFP No. 17-10 Mobile Parking Payments 2017”.  Only questions submitted in writing will be addressed.  Failure to request clarification of any inadequacy, omission, or conflict will not relieve the vendor of any responsibilities under this solicitation or any subsequent contract.  It is the responsibility of the interested vendor to assure that they received responses to questions if any are issued.  Any furnished answers will not be official until they have been verified, in writing, by the Authority.  The Authority shall not be bound by any verbal information nor shall it be bound by any written information that is not either contained within the RFP or formally issued as an addendum by the Authority.  The Authority does not consider questions to be a protest of the specifications or of the solicitation.

#### 2.4	Clarifications

Should the prospective proposer find a discrepancy in or an omission from the RFP, or if they are in doubt as to the meaning of any term contained therein, the proposer shall notify Mary Wheeler, Contracts Manager at 215-683-9665, who will clarify any discrepancies by sending written instructions/clarifications to all proposers.

#### 2.5	Changes to the RFP/Addenda

A change may be made by the Authority if, in the sole judgment of the Authority, the change will not compromise the Authority’s objectives in this RFP. A change to this RFP will be made by formal written addendum issued by the Authority’s Contracts Manager.  Addenda issued by the Authority shall become part of this RFP and included as part of the contract. It is the responsibility of the interested vendor to assure that they have received Addenda if any are issued.

#### 2.6	Receiving Addenda and/or Question and Answers

The Authority will make efforts to provide courtesy notices, reminders, addendums and similar announcements directly to interested vendors.  Notwithstanding efforts by the Authority to provide such notice to known vendors, it remains the obligation and responsibility of the vendor to learn of any addendums, responses, or notices issued by the Authority.  Such efforts by the Authority to provide notice do not relieve the vendor from the sole obligation for learning of such material.

All proposals sent to the Authority shall be considered compliant to all Addendums, with or without specific confirmation from the vendor that the Addendum was received and incorporated.  However, the Authority can reject the proposal if it does not reasonably appear to have incorporated the Addendum.  The Authority could decide that the vendor did incorporate the Addendum information, or could determine that the vendor failed to incorporate the Addendum changes and that the changes were material so that the Authority must reject the offer, or the Authority may determine that the vendor failed to incorporate the Addendum changes but that the changes were not material and therefore the proposal may continue to be accepted by the Authority.

#### 2.7	Proposal Response Date and Location

Proposals must be received by the Authority no later than May 24, 2017, at 2:00 PM.  Proposals must be delivered to:

philadelphia parking authority

c/o mary wheeler

701 market street, suite 5400

philadelphia, pa 19106

Proposals must be sealed and delivered via certified mail, return receipt requested or by hand-delivery.  Responses should be in a sealed box or envelope clearly marked with RFP title and number.  If RFPs are not clearly marked, the vendor has all risks of the RFP being misplaced and not properly delivered.  The Contracts Manager is not responsible for identifying responses submitted that are not properly marked.

The Authority requires one (1) signed, un-bound original (suitable for photocopying) and ten (10) hard-copies delivered to the Authority.  The Authority also requires one (1) CD or flash drive containing the vendor’s entire response.

The RFP response may be hand-delivered or must otherwise be received by the Contracts Manager at the address provided, by the submittal deadline.  Please note that delivery errors will result without careful attention to the proper address.  The vendor has full responsibility to ensure the proposal arrives to the Authority within the deadline.  The Authority assumes no responsibility for delays caused by the US Post Office or any other delivery service.  Postmarking by the due date will not substitute for actual receipt of response by the date due. Proposals will be opened after the due date and time.  Responses arriving after the deadline may be returned, unopened, to the proposer, or may simply be declared non-responsive and not subject to evaluation, or may be found to have been received in accordance to the solicitation requirements, at the sole determination of the Authority.

The Authority will consider supplemental brochures and materials. Proposers are invited to attach any	 brochures or materials that will assist the Authority in evaluation. The vendor is responsible for all shipping and delivery costs of the specified items required to support the proposal.

#### 2.8	Offer and Proposal Form

Proposer shall provide the response in the format required herein and on any forms provided by the Authority herein, which forms and information shall become the property of the Authority and will not be returned to proposers, unless a written request to withdraw is received prior to the opening of proposals.  All prices shall be in US Dollars.

#### 2.9  	Unacceptable Proposals

No proposal will be accepted from or selection made of any person, firm or corporation that is in arrears or in default to the Authority upon any debt or contract, or whose insurer or banking institution is in default as surety or otherwise upon any obligation to the Authority, or has failed in the sole opinion of the Authority to faithfully perform any previous contract with the Authority.

#### 2.10  	Document Disclosure

While documents exchanged by or with the Authority or its agents during this process may be protected from public release by certain terms of Pennsylvania’s Right to Know Law (65 P.S. ((67.101(67.3104), Pennsylvania’s Procurement Code, or other laws, all proposers in the instant process are advised to review such disclosure issues.  Respondent should give specific attention to, and identify those portions of their bids that they deem to be confidential, proprietary information or trade secrets and provide justification of why such material, upon request, should not be disclosed by the Authority.

#### 2.11  	Proposal Disposition

All material submitted in response to this RFP shall become the property of the Authority upon delivery.

#### 2.12	Contract Terms and Conditions

Vendor agrees, as a condition of submitting an RFP response, to enter into a contract as provided in this RFP.  If vendor is awarded a contract and refuses to sign the contract as provided in this RFP, the Authority may reject and/or disqualify vendor from future solicitations for this work. Vendors are to price and submit proposals to reflect the contract provided in this RFP.  Under no circumstances shall vendor submit its own boilerplate of terms and conditions.

That being said, if a vendor seeks to modify any contract provision, the vendor must submit a request with their proposal, as “Exceptions to Authority Contract” for Authority consideration.  The vendor must provide a revised version that clearly shows their alternative contract language. The Authority is not obligated to accept the revised version. The Authority may accept some or all exceptions or may refuse. Exceptions that materially change the character of the contract may result in rejection of the proposal as non-responsive.

The Authority shall accept or reject exceptions, and will present a final contract for vendor signature. The bidder should be prepared to receive the contract for signature without discussion or negotiation. Nothing herein prohibits the Authority from opening discussions with the highest ranked apparent successful proposer, to negotiate modifications to either the proposal or the contract terms and conditions, in order to align the proposal or the contract to best meet Authority needs within the scope sought by the RFP.

The Authority will not sign a licensing or maintenance agreement supplied by the vendor. If the vendor requires the Authority to consider otherwise, the vendor is also to supply this as a requested exception to the contract and it will be considered in the same manner as other exceptions.

#### 2.13 	 Contract Period

The Term of this Agreement shall remain in full force and effect for three (3) years from the date first written above.  The Authority retains, in its sole discretion, two (2) additional one (1) year extensions.  The Authority’s Project Manager shall notify Consultant in writing sixty (60) days prior to the conclusion of the Term of its intention to extend the Agreement.

The Authority seeks a multi-phased contract.  Phases I-III, as detailed in 3.2.1 below, shall be completed within sixty (60) days of the effective date of the contract.  Failure to timely complete Phases I-III shall constitute a breach of the contract and the Authority, in its sole discretion, shall have the right to immediately terminate the agreement and award the contract to another offeror.

Once the Authority agrees that Phases I-III are successfully completed and fully functional, the Authority’s Project Manager shall notify Vendor to fully implement their mobile parking payments system for Phases IV-V, as detailed in 3.2.1 below.  Phases IV-V shall be completed within ninety (90) days of the Project Manager’s notice to the Vendor to proceed with Phases IV-V.

The Authority, at its sole discretion, shall have the right to terminate the contract, for any reason, upon thirty (30) days written notice.

#### 2.14  	Executed Contract Required

Notwithstanding completed review and submission of all Request for Proposal and Response documents, and regardless of any formal or informal public or private statements emanating from any official of the Authority or the Vendor, including any notice of “contract award” from the Authority, the Authority will not be legally bound to any contract for the provision of a Mobile Parking Payment system or be subject to any other liability whatsoever on any legal theory concerning the provision such system until a final document evidencing the complete and exclusive contract of the parties is signed by the Authority’s Executive Director and the duly authorized representative of the vendor.

#### 2.15  	Incorporation of RFP and Proposal in Contract

This RFP and the vendor’s response, including all promises, warranties, commitments, and representations made in the successful proposal, shall be binding and incorporated by reference in the Authority’s contract with the vendor.

#### 2.16  	Standard Practices

All work performed under the contract shall be subject to inspection and final approval by the Authority.

#### 2.17	M-DBE/W-DBE/DS-DBE Participation

The Authority strongly encourages the meaningful and substantial participation of Minority Disadvantaged Business Enterprises (“M-DBE”), Women Disadvantaged Business Enterprises (“W-DBE”) and Disabled Disadvantaged Business Enterprises (“DS-DBE”), not limited to Design, Construction, Operations Management, etc.  While there are no participation ranges projected for this proposal, proposers are prohibited from discriminating in their selection of subcontractors and are encouraged to solicit quotes from businesses, when applicable, on an equitable basis with other firms.

#### 2.18  	Statement of No Proposal

All prospective proposers that do not intend to submit a proposal are asked to complete the “Proposal Decline Form” below.  Please submit via email to the Contracts Manager, Mary Wheeler, at mwheeler@philapark.org.

#### 2.19  	Withdrawal of Proposal

A submitted proposal may be withdrawn by written request of the submitter, prior to the submittal closing date and time. Such request must be in writing and sent to the Contracts Manager at the address set forth herein by certified mail, return receipt requested, or delivered in person.  Such withdrawal shall be effective only upon receipt by the Authority and will not preclude the submission of another proposal by same vendor prior to the submittal deadline.  After scheduled deadline, no vendor will be permitted to withdraw their proposal and each vendor agrees that their proposal shall remain firm for the contract period.  A proposal made and opened may be withdrawn with the written permission of the Authority, if in the Authority’s opinion, the proposal is inconsistent with the best interest of the Authority.

#### 2.20  	Rejection of Proposals, Right to Cancel

The Authority reserves the right to accept or reject, in whole or in part, any and all proposals received; waive any non-conformity; re-advertise for proposals; withhold the award for any reason the Authority determines; cancel and/or postpone the request for proposals, in part or in its entirety, and/or take any other appropriate action that is in the best interest of the Authority.

#### 2.21	Cost of Preparing Proposals

The Authority will not be liable for any vendor costs in the preparation and presentation of proposals submitted in response to this RFP including, but not limited to, costs incurred in connection with the proposer’s participation in interviews and the pre-proposal conference.

#### 2.22	Invoicing

All invoices must be accompanied by a description of the services provided.  The Authority will not be responsible for any invoices not delivered or mailed to:

Accounts Payable

The Philadelphia Parking Authority

701 Market Street, Suite 5400

Philadelphia, PA 19106

#### 2.23	Contractor Integrity Provisions

All vendors must comply with the Contractor Integrity Provisions outlined below.

#### 2.24	Location

Vendor must maintain a local field office where employees or agents that appear each day to work and are assigned to fulfill the terms of this contract. This office must be located within 30 miles of the Authority Headquarters, currently at 701 Market Street, Philadelphia Pa 19106.

#### 2.25	Performance Bond

It is agreed that the selected vendor will provide a $1,000,000 performance bond and name the Philadelphia Parking Authority as obligee upon selection by the Philadelphia Parking Authority. Said bond shall be from a surety company satisfactory to the Philadelphia Parking Authority and qualified to do business in the Commonwealth of Pennsylvania.  The Surety executing the bonds must be included in the listing as acceptable sureties contained in Treasury Department Circular 570, as most recently revised, and the amount of the bond must not exceed the underwriting risk of such surety forth in said circular or revision thereof. The Surety executing the bonds shall have a minimum A.M. Best Rating of A-; VII.

3.  Project Specifications

#### 3.1  	Overview

The Vendor must have a fully developed, currently active mobile parking payment service.  The Vendor will be responsible for the design and delivery of the system and for management of all phases of the project.  It is the intention of the Authority to continue use of their trademarked application name, MeterUp, and PPA logo.  The Vendor will bear all technical, operational, integration, implementation, and functional responsibility.  The Vendor will be required to provide the Authority with specific details about the Vendor’s previous experiences participating in the transition of one mobile payment system to another.  The Vendor shall work under the direction of, and in coordination with the Authority in providing the services described hereafter.

The Vendor shall provide a system to enable mobile payment of parking in the City of Philadelphia so that users may pay for a specific period of parking time via:

- Dialing a telephone number and using Interactive Voice Response (IVR);

- Visiting a website compatible with at a minimum Internet Explorer, Firefox, Safari and Chrome desktop browsers; AND

- Through the use of a Philadelphia Parking Authority branded smartphone application written for, at a minimum, the latest release of iOS, Android, Blackberry, Windows Mobile and HTML-5-device agnostics web app compatible with at a minimum Safari and Chrome mobile browsers.

Mobile application should be available for download over a cellular data connection.  The Authority will review and approve website, smartphone and telephone user interfaces.

#### 3.2  	Phase I, II, III, IV, and V Implementation

3.2.1     Our former mobile parking payment system was operating in the areas outlined below in Phases I, II, and III, with the exception of areas within those boundaries where single space meters are currently in use.  The Vendor will be expected to convert the areas listed below to their system within sixty (60) days of the effective date of this contract.  The system must be fully operational according to the Project Specifications listed herein.

PHASE I

Center City Core

- Bound by 4th and 20th Streets and Arch and Locust Streets

- Includes Delaware Avenue from Spring Garden Street to Race Street

- 272 kiosks at $3.00/hour parking rate

Torresdale Rail Station

- 4900 Grant Avenue, Philadelphia

- 318 parking spaces at $2.00/24 hours parking rate

- Utilizes 6 Parkeon Strada BNA pay by space machines

Fern Rock Rail Station

- 900 W. Nedro Avenue, Philadelphia

- 213 parking spaces at $2.00/24 hours parking rate

- Utilizes 3 Parkeon Strada BNA pay by space machines

Fox Chase Rail Station

- 500 Rhawn Street, Philadelphia

- 332 parking spaces at $2.00/24 hours parking rate

- Utilizes 6 Parkeon Strada BNA pay by space machines

PHASE II

Center City Fringe

  - Bound by Spring Garden and Bainbridge Streets, from the Schuylkill River to the Delaware River (Area within the Center City boundaries outside of the core).

  - 515 kiosks at $2.50/hour parking rate

Phase III

University City

- Bound by Schuykill Avenue and 40th Street, from Spring Garden Street to Baltimore Avenue

- 303 kiosks at $2.50/hour parking rate

Note:  The meter rate varies on blocks that are regulated for four and twelve hour parking.

Vendor will be expected to fully implement their mobile parking payment system in Phases IV and V within ninety (90) days after the PPA’s Project Manager has determined that Phases I, II, and III are fully implemented and working to the satisfaction of the Authority.  The system must be fully operational according to the Project Specifications listed herein.

Phases IV and V are areas with single space meters and our current mobile parking payment system (meterUp) has not been installed in these areas.

Phase IV

Center City and University City

- Approximately 2,202 single space meters

Phase V

Outlying Areas of the city

- Northeast Philadelphia, Northwest Philadelphia, North Philadelphia, West Philadelphia, Southwest Philadelphia, and South Philadelphia

- Approximately 6,830 single space meters

3.2.2     The Vendor shall include in their proposal an Implementation Schedule for all Phases.

3.2.3    The Vendor shall be solely responsible for developing a quality marketing plan for all Phases and providing it to the Authority thirty (30) days prior to Phase I implementation; including effective strategies and advertising (TV, radio, internet, social media, print, etc.), implementation; including but not limited to signs, local support, audit protocols, enforcement technology, community outreach and support necessary to implement the program.  The plan should focus on the education of system use and the promotion of this payment option.

3.2.4    The Vendor shall submit all advertisements intended for multi-media release (TV, radio, internet, social media, print, etc.) to the Authority for approval.

#### 3.3 	Front-End Users/Customer Service

3.3.1     The Vendor will provide the following types of registration options: live-body phone call 24/7/365,

smart phone application, and mobile and desktop web. The Vendor is encouraged to provide registration options in other platforms/technologies (Facebook, etc.).

3.3.2     The Vendor will provide the following payment options for registered customers: IVR,

smart phone application, and mobile web. The Vendor is encouraged to provide payment options through QR codes, NFC or RFID and other innovative payment formats (Pay Pal, Google Wallet, Apple Pay, etc.).

3.3.3     The Vendor will provide a system that will offer the following options:

- The customer will be informed at a predetermined time of the expiration of their paid parking session

- Allows purchase of additional time not past the maximum time allowed for that specific block face

- Does not allow purchase when desired time includes restricted parking periods on that block face (e.g., morning and afternoon rush hours, during established holidays, or other restricted times)

- Allows for prepayment of parking

- Allows for option of a “wallet program”

- Allows option of a “fleet program” for members to receive discounted parking rate

3.3.4     The Vendor shall provide toll-free live customer service telephone support 24/7/365 for all aspects of the system including, but not limited to:

- Registration

- Correcting customer transaction errors (i.e., wrong license plate number, space number, location code, duration, etc.)

- Parking transaction and charge dispute resolution.

3.3.5     Vendors are strongly encouraged to provide bi-lingual customer service representatives to assist non-English speakers with registration and user issues.  The Vendor shall document and track customer service calls and provide daily reports to the Authority, or as otherwise determined necessary by the Authority.

3.3.6     The Vendor shall provide customer support services to include the ability to provide speedy and accurate resolutions and policies for addressing complaints and ticket resolution.

3.3.7     The Vendor shall provide an easy to use customer account management website where the customer can track usage, time, date, and other account information.  The website must allow existing users to manage their own account without the need to speak to a customer service representative.  Specifically, the customer account management website must allow customers to:

- View transactions and print receipts- customers must be able to view all successful transactions for a given date range.  This information must be able to be exported in CSV format and receipts must be able to be produced in PDF format.

- Update their profile- customers must be able to amend any of their account details as necessary.  For security reasons, changes to the mobile or landline phone numbers must be through a customer service representative.

3.3.8     Customers shall not be subject to marketing emails (spam) or other emails unless authorized by the Authority and as accepted by the customer. No customer data can be used, sourced or solicited by/from the Vendor for any reason.

3.3.9     The Vendor shall provide with their proposal an agreement for each user that will utilize the system (“End User Agreement”).  The End User Agreement (EUA) shall include a comprehensive detail of the terms and conditions applicable to the system and which shall be entered into by any such customer prior to participating in the mobile parking payment program.  The EUA shall be subject to the review and approval of the Authority prior to its incorporation into the system.

3.3.10     The Vendor shall have the authority to deactivate a customer account in the event that a parking fee charged to such customer account is declined three (3) times.  This information shall be provided to the customer in the form of the EUA.

3.3.11     The Vendor shall charge customers a convenience fee to recoup sign/graphic decals production and installation costs, enforcement integration, wireless costs, ongoing program, and other costs. The fee must be clearly communicated at registration and at time of transaction.  The Vendor cannot make any changes to the convenience fee, or add any additional fee, for the term of the contract without the written approval of the Authority.

#### 3.4  	System Specifics

3.4.1     The Vendor shall establish a system that is capable of recognizing different rates, hours of operation, and maximum time-limits for every paid parking blockface based on day of week and time of day. The system should not allow parking transactions on days and times specified by the Authority.

3.4.2     The Vendor shall have a system that can make changes to parking rates, hours of operation and maximum time-limits within five (5) business days of Authority notification and at no charge to the Authority.

3.4.3     The system must be capable of recognizing the posted time limit in the zone and adjusting the parking rate for adding time beyond that time limit according to guidelines established by the Authority.  There may be up to three rate adjustments based on multiple add-time options.

3.4.4     The Authority intends this program for strictly making payments at available (unoccupied) parking spaces within paid parking areas following all the posted sign regulations. The intent is for drivers to be able 	to up front specify the amount of time to purchase. There is no requirement to allow the customer to request a refund for paid time unused. This program is not intended to be used as an online reservation system of specific spaces.

3.4.5     The Vendor shall require the following information as part of the registration and payment processes 	for the system:  license plate number, state, and vehicle type (i.e. Passenger, Commercial, Bus, Motorcycle/Scooter, Official, Diplomat, Taxi & Limousine, etc.).  A user must have the option of registering multiple vehicles.  A user must be required to enter their license plate information twice at the point of account registration.  All alphabetic entries performed by the user must default to a capitalized setting/font.  A user must be required to confirm the details of their zone number information.

3.4.6     The Vendor shall provide a means for identifying the location of a vehicle legally parked using the system through particular identifying information such as, but not limited to, parking meter number, unique block face ID, etc.  The Vendor shall transmit data that accurately depicts the geographic location of a user’s vehicle location to the Authority.

3.4.7     The system must provide redundant/failsafe servers which ensure at least 99.9% uptime of all components of the system.  The Vendor must demonstrate their ability to maintain system uptime 24/7/365 and publish their contingency plans in regards to any downtime.  The Vendor will be required to immediately notify designated stakeholders via email and/or phone in the event of any system outage.  Depending on the severity and length of any system outage, the Vendor may be assessed a penalty of up to $20,000 per day to offset potential lost revenue, at the sole discretion of the Authority.  The system’s ability to function properly is vital to the Authority’s mission related to regulation of parking.  For purposes of this section, a “day” shall be defined as 12-hours.  The Authority may prorate the penalty amount depending upon the type and length of a system outage or failure.  An intentional shutdown of the system by Vendor shall result in a daily penalty of $30,000.00.

3.4.8     The Vendor shall immediately notify the Authority via email and/or phone of any errors or system interruptions that arise during the contract including when the errors or interruptions interfere with the public’s use of the system.  Any maintenance of the Vendor’s operating components, including but not limited to, any software/hardware maintenance, shall be performed during hours in which no metered parking regulations are in effect.  Should the Vendor need to perform any maintenance during any times which metered parking is in effect at any location in the city, the Vendor shall notify the Authority via email and telephone, and shall ensure that appropriate measures are taken to maintain continuous utility of the system utilizing any reasonable means, including but not limited to, the establishment of a back-up (or redundant) system to keep the system on-line with no inconvenience to the customers.

3.4.9     The Vendor shall provide a system that is maintained to support uninterrupted service in the event of failure of the primary data center, or failure of the system processing environment when the data center continues to operate.

3.4.10    The Vendor must provide a general description of their software testing protocols as well as detailed information regarding all software changes that impact the implementation in-place for the city of Philadelphia.  This information should be provided via a log of software changes that is viewable by the Authority at any time.

3.4.11    The system must be able to interface with Parkeon Strada BNA pay by space machines and Xerox’s enforcement system currently utilized by the Authority, or any service provider identified by the Authority.

3.4.12    The Vendor must provide 24/7/365 monitoring to ensure continuous user availability with the exception of regularly scheduled maintenance.

3.4.13    The Vendor shall ensure that pertinent transactional data is instantaneously transmitted to multiple Authority users based on industry accepted secure communication methods and protocols as approved by the Authority.

3.4.14    The Vendor must deliver their valid PCI-DSS Attestation of Compliance (AOC) annually to the Revenue Control Department, PCI-ISA, or Authorized Revenue Control Auditor. Vendor must attach a description of the “In-Scope” Cardholder Data Environment and its connectivity to systems supporting the Mobile Payment Application such that the AOC provided can be easily associated with the environment required to be compliant.  Please note that Certificates declaring PCI compliance provided by a QSA Security Vendor are not valid forms of proof for PCI Compliance and should never be included.

- The Vendor must provide Credit Card Data Flow Diagrams associated with the Attestation of Compliance (AOC) submitted.  Annual AOC submissions will only require diagrams if specifically requested.

3.4.15     The Vendor shall provide a system that will maintain compatibility with future releases of the mobile and desktop browsers stated above.  Upgrades to the system, if needed, shall be provided within thirty (30) days of new and updated browsers and operating systems software releases at no additional charge to the Authority.

#### 3.5 	Enforcement

3.5.1     The Vendor shall provide real-time transaction information (at a minimum License Plate, Start Time, End Time and Location) for enforcement purposes to the Authority’s enforcement handheld vendor using the Authority’s enforcement application programming interface (API).  The Vendor shall perform API changes during the term of the contract at no charge to the Authority.

#### 3.6 	Back-End Use/Reporting

#### 3.6.1     The Vendor shall be responsible to manage accounts, transactions, and customer service issues related to

#### the pay by phone payment process.

3.6.2     The Vendor shall provide secure access for authorized Authority personnel to the Vendor’s web based reporting application to provide financial accountability, reporting, ad hoc querying, revenue reconciliation, and summons adjudication.  Accessed data should never include the following cardholder data elements; Primary Account Number (PAN), Service Code, Expiration Date or Sensitive Authentication Data.  Data shall be available 24/7/365.

3.6.3     The system shall provide banking and accounting processing reports and reconciliations to ensure that funds are distributed appropriately and timely.

3.6.4    The Vendor will provide detailed descriptions of all credit card payment or e-commerce solutions available with associated fees and pricing related to credit card processing, so that the Authority can effectively perform a cost based analysis of the following; managing all mobile payment transactions, fully outsourcing all management of transactions or, where applicable, adopting a hybrid solution with the vendor.

Vendor will provide information about solutions that allow the Authority to outsource all credit card transactions to vendor with the vendor assuming the role of Merchant of Record, utilizing their own gateway and processor.

The vendor will also provide solutions that maintain the Authority as the Merchant of Record while still protecting customer’s credit card data and limiting any increases in risk or credit card data liability to the Authority such as PCI Compliance Scope.

3.6.5    The Vendor understands that parking meter revenues collected through their service must be reconciled through detailed reporting, and revenues remitted (via electronic transfer of funds) to the Authority on a daily basis.  Reports and revenue for all transactions must be available to view within twenty-four (24) hours of close of previous day.

3.6.6     The Vendor shall provide the Authority reports in a form and format determined by the Authority that detail the following:

- Minimum Customer Transaction Data:

  - Each customer transaction should include but not be limited to: requested start and stop date and time and actual start and stop date and time, unique transaction identifier.

  - Each time extension transaction should include but not be limited to: extension duration, unique extension identifier, extension start and end dates and times, cost of extension based on tiered pricing models for the space/zone.

- Minimum Customer Demographic and Support  Data

  - Each customer record should include but not be limited to: Name, email, phone number, address, unique customer identifier

  - All customer support requests and correspondence related to requests should be recorded

    - Record of customer support request should include but not be limited to: unique customer identifier, customer name, unique request identifier

    - Records of correspondence should include but not be limited to:  the unique request identifier, unique customer identifier, all textual data representing the correspondence between the customer and support agent, attachments, and request status

  - Other data deemed necessary by the Authority to properly evaluate program progress

- Minimum Reporting Functionality:

  - All reports  should have the ability to be downloaded in the following file formats: pdf, excel, csv (comma separated value)

  - Reports to have the ability to filter transactions by Off Street & On Street, zone, plate, block, date and time.

  - All reports should have the ability to be filtered by a range of dates and times.

- Minimum Reporting Requirements:

  - Vendor shall prepare a report for reconciliation purposes that show all exception credit card transactions, chargebacks, refunds, rejected etc. that show the date of original transaction and date of settled exception transaction

  - Refund report for submission to the Authority which includes: customer name, transaction date, transaction time, transaction amount, proof of transaction error, proof of error correction to customer and date and time of correction.

  - High/low frequency use report by zone, block, plate

  - The number of transactions processed, total parking revenue and new customer account totals on a daily basis

  - The number of transactions, geographically depicted, total parking revenue, and the number of service requests and resolutions

  - The number of transactions, total number of extensions, and parking revenue generated based on tiered pricing and/or a specific range of dates

  - Extension transactional data showing the number of extensions,  timeframe and the ability to differentiate the tiered pricing fee

  - The number of transactions, total number of extensions, and parking revenue generated based on tiered pricing. This report should also provide summations of all transaction amounts as well as groupings and break downs by transaction type and date unit (month, day or, hour, or minute) within specified date range.)

  - Daily customer service issue report with issues broken out by status (eg. New, Closed, Open)

  - Other reports deemed necessary by the Authority

  - Customer issue correspondence report that includes all correspondence and attachments used to remediate or report an application or support issue

  - Accurate historical data on transactions as they occurred on particular dates and times.

- Additional modification to software in response to PPA’s reporting requirements shall be made at no cost to the Authority

- Ad Hoc Reporting on all Authority-owned data:

  - Minimum Requirements:

    - Ability to filter by:

      - Hour

      - Day

      - Zip code

      - Amount

      - Extensions (all extension related data in 2.b.)

3.6.7     As requested by the Authority, the Vendor shall provide transaction data to the Authority’s current Parking Meter Vendors, or to any vendor in place during the term of the contract, for integration in the Parking Meter Vendor’s back office data reporting system.  This data can be provided via delimited text file or through an API. The vendor shall provide the same access to this data to the Authority.

3.6.8     The Vendors back-end software will include an easy to learn, intuitive interface to permit active monitoring of the system.  The application will have the ability to run standard, configurable reports as may be needed.  These reports should be capable of being exported to a number of popular formats including Microsoft Excel and Word, Adobe PDF, etc.  The reports must be able to be sorted by area, day, week and month.

3.6.9     The Vendor shall provide the Authority live administrative support 24/7/365 via a toll-free number specifically for the system’s operations, reporting and reconciliation assistance.

3.6.10    The Vendor shall provide support 24/7/365 via telephone for any technical or critical issues which must be handled directly by Vendor staff that can address such issues in a timely manner.

3.6.11    The Vendor shall maintain and backup all data from the system, in adequate form, detail and arrangement, for the Authority’s benefit for a minimum of thirty (30) days. In the event of catastrophic loss or termination of the contract, the vendor shall provide the Authority with the backup of data.

#### 3.7 	Training

3.7.1    The Vendor shall furnish, install and provide support and training to Authority staff on all handheld hardware and software.  All components necessary for installation are to be supplied by Vendor.

3.7.2    The Vendor shall provide onsite and/or web-based training for the authorized Authority personnel to navigate and utilize the back office system including, but limited to, access to all data related to the system for the purpose of enforcement, adjudication, for financial accountability, revenue reconciliation, management and any other functions required by the Authority.

3.7.3    The Vendor shall provide manuals for the system, including any updates during the term of the contract.  The Vendor shall provide the Authority with three (3) hardcopies and one electronic version of such manuals.

3.7.4    The Vendor shall provide full training to The Parking Violations Branch customer support staff and any other staff deemed necessary by the Authority on the functionality available through the system.

3.7.5     Within sixty (60) days of the anniversary of the contract award, the Authority may request the Vendor to conduct additional training on any component of the system.

#### 3.8 	Signs/Decals

3.8.1     The Vendor shall provide the Authority with designs for all informational materials including public right-of-way signs, pay station decals, and all marketing activities and collateral materials (posters, brochures, web page, etc.) for Authority review and final approval.

3.8.2     The Vendor agrees to remove immediately, at its sole cost and expense, upon written demand by the Authority, any promotional material or advertisement that has not been previously approved by the Authority.

3.8.3     All materials will be consistent with the Authority’s parking sign templates. The Vendor will agree to utilize pre-existing meter numbers that currently correspond with meter location.

3.8.4     The Vendor shall keep a local printing contract with an Authority approved printer for the replacement of damaged location/meter decals.  Replacement or additional decals shall be delivered to the Authority’s designated staff person no later than 24 hours from requests for the same.

3.8.5     The attached document will detail an approximation of signage needed for this project.

3.8.6     Vendors invited to give a presentation after proposals are submitted will be required to provide sample signs and decals at the time and date of the presentation.

#### 3.9 	End of Contract

3.9.1    All data generated from the system shall be the property of the Authority.  At the end of the contract term, or at any other time during the duration of the contract, as requested by the Authority, the Vendor shall make available to the Authority within seventy-two (72) hours of request, in Microsoft Excel or CSV files, all Authority owned data as specified in 3.6.11.

3.9.2     Vendor shall preserve Authority access to web based software interface for searching, filtering, and viewing all Authority owned data for 180 days after the termination of the contract.

3.9.3     Within thirty (30) days prior to contract expiration or termination the Vendor shall inform all service users in writing of the final date that it will process transactions in Philadelphia.

3.9.4    At contract termination, all data shall be returned to the Authority and destroyed by the vendor after the Authority has confirmed receipt of the data. This includes clearing the data from any backup or disaster recovery system set in place by the vendor. This data cannot be sold or used after the contract expires.

3.9.5     At the completion of the term of the contract, inclusive of renewal period if applicable, if exercised by the Authority, the Vendor shall:

- Within thirty (30) days prior to contract expiration or termination, inform all system users in writing of the final date that it will process transactions in Philadelphia locations;

- Within thirty (30) days prior to contract expiration or termination, provide the Authority with all Authority owned data as outlined in 3.6.11

- Immediately disconnect API feeds to Authority systems

- As directed by the Authority, remove any Vendor specific markings, labels, signs, ads and handouts that may have been installed or provided pursuant to the contract and/or reimburse the Authority for use of its labor force to complete any removal work.

3.9.6    In the event that the Vendor is not selected to provide the system required by the contract after the expiration of the contract, the Vendor shall provide continued access for at least twelve (12) months after the end of the term of the contract to the system’s adjudication, financial, revenue reconciliation, management and any other back office reporting functions required by the Authority.

#### 3.10 	Cost of Integration

It is the intent of the Authority that the Vendor assume all responsibility for the total cost of integration; on-going service costs, cost of any equipment and software, (including parking enforcement software) required at Authority facilities to enable the operation of the Vendor’s system and services; cost of single space meter stickers, multi-space meter stickers, signage, cost of maintenance, updates and technical support; any advertising of the service; and any other costs whatsoever associated with this service.  It is anticipated that the selected Vendor will be responsible for performing all integration services related to the system, except for the installation and maintenance of signage.  The Authority intends to perform the work necessary to install and maintain the appropriate signage to operate the system.  However, Vendor agrees to reimburse the Authority for all of its costs, including, but not limited to, any equipment and labor expenses.

4. Submission Information

#### 4.1	Vendor Responsibility to Provide Full Response

It is the Vendor’s responsibility to provide a full and complete written response that does not require interpretation or clarification by the Authority.  The Vendor is to provide all requested materials, forms and information.  Any form which is required to be submitted and which is incomplete, conditional, obscure, contains additions not called for and not approved by the Authority, or which contains irregularities of any kind, may be cause for rejection of the proposal.  In the event of default by a successful vendor, or the Vendor’s refusal to enter into the contract with the Authority, the Authority hereby reserves the right to re-bid the contract or to accept the proposal of the next most responsible vendor at the Authority’s sole option.

The Vendor is responsible to ensure the materials submitted will properly and accurately reflect the specifications and offering. During scoring and evaluation (prior to interviews if any), the Authority will rely upon the submitted materials and shall not accept materials from the proposer after the RFP deadline; however this does not limit the right of the Authority to consider additional information (such as references that are not provided by the proposer but are known to the Authority, or past experience by the Authority in assessing responsibility), or to seek clarifications as needed by the Authority.

#### 4.2	Errors in Proposals

Proposers are responsible for errors and omissions in their proposals.  No such error or omission shall diminish the proposer’s obligations to the Authority.

#### 4.3	Readability

Vendors are advised that the Authority’s ability to evaluate proposals is dependent in part on the Vendor’s ability and willingness to submit proposals which are well ordered, detailed, comprehensive, and readable.  Clarity of language and adequate, accessible documentation is essential.

#### 4.4	Vendor Responsibility

It is the Vendor’s responsibility to examine all specifications and conditions thoroughly, and comply fully with specifications and all attached terms and conditions.  Vendors must comply with all Federal, State, and City laws, ordinances and rules.

#### 4.5	Changes in Proposals

Prior to the proposal submittal closing date and time established for this RFP, a vendor may make changes to its proposal provided the change is initialed and dated by the Vendor.  No change to a proposal shall be made after the proposal closing date and time.

#### 4.6	Signatures Required

Submitted proposals must be signed in ink in all spaces where signatures are required.  In cases of corporation, the signature must be that of a duly authorized officer of the corporation and officer’s title must be stated.  In cases of partnerships, the signature of a general partner must follow the firm name, using the term “A Member of Firm.”  In cases of an individual, use the term “DBA” (Company Name) or as sole owner.

#### 4.7	General Warranty

Neither the final Certificate of Payment nor any provision in the contract included within the scope of the contract shall constitute an acceptance of work not done in accordance with the contract or relieve the proposer of liability in respect to any expressed warranties or responsibility for faulty materials or workmanship.

#### 4.8	Business Licenses

The selected vendor must apply for and obtain, prior to execution of the final contract document, and at the vendor’s sole expense, any business license required to comply with the applicable law as related to the scope of work detailed in this RFP.

#### 4.9	Pricing

All prices set forth in proposals received by the Authority shall remain firm and proposers shall not be allowed to change or alter the prices set forth in their proposals for the duration of the contract period.  If the Authority selects the proposer’s proposal, the non-conflicting contents of the selected proposal will become contractual obligations upon execution of the contract.

#### 4.10	Proposal Qualifications

Proposals must present evidence satisfactory to the Authority that they are fully competent to perform the conditions of the contract.  Vendors must have the necessary facilities, equipment, experience and financial capacity to fulfill the conditions of the contract and all the terms and specifications included herein.

#### 4.11	Insurance Requirements

Insurance requirements presented in the contract shall prevail.  If formal proof of insurance is required to be submitted to the Authority before execution of the contract, the Authority will remind the Apparent Successful Proposer in the Intent to Award letter.  The Apparent Successful Proposer must promptly provide such proof of insurance to the Authority in reply to the Intent to Award Letter. Contracts will not be executed until all required proof of insurance has been received and approved by the Authority.

Vendors are encouraged to immediately contact their insurance broker to begin preparation of the required insurance documents, in the event that the vendor is selected as a finalist.  Proposers may elect to provide the requested insurance documents within their proposal.

5.  Proposal Format and Organization

All proposals submitted must conform to the following format requirements.  Proposals must be submitted on letter size (8 ½ x 11”) paper.  The point size font for text must be 10 to 12, and 6 to 8 for exhibits.  All documents must contain a one-inch margin.  For exhibits, 11 x 17” paper is acceptable.  The mandatory tab requirements are as follows:

Tab A:  Letter of Transmittal/Executive Summary.  The Vendor must include a brief summation of the highlights of their proposal and the overall benefits to the Authority.  Please include name, address, phone number, and email address of authorized agent.  The letter must be signed by a person authorized to engage Vendor in a contract with the Authority.

Tab B:  Minimum Qualifications Form & Mandatory Technical Requirements Form.  The determination that you have achieved all the minimum qualifications and mandatory technical requirements may be made from these documents and therefore the Authority is not obligated to check references or search other materials to make this decision.

Tab C:  Vendor Profile

Tab D:  Technical Response

Tab E:  Financial Statement.  The Vendor must provide financial statements for the last three (3) years, which have been audited or reviewed by an independent Certified Public Accountant, who is not an employee of the Offeror.  Vendor may submit only one copy of their financial statements with the original proposal or in a sealed envelope marked “Confidential”.

Tab F:  Insurance Requirement.  The Vendor must submit executed Insurance Requirement Form.

Tab G:  Document Disclosure Form

Tab H:  Proposal/Price Form

Tab I:  Additional Attachments

Tab J:  Acceptance and Exceptions to Authority Contract.  The Vendor must provide a one-page statement that confirms acceptance of the Authority contract, including terms and conditions, and represents complete review as needed by the Vendor.  If the Vendor has a legal office that must review contract prior to signature, the Vendor must clearly confirm that such review is complete.  If Vendor desires exceptions to the Authority contract, attach the Authority contract that shows the alternative contract language (print out a version with your suggested new language clearly displayed in a track changes mode). You must provide the alternative language, and not simply list an exception you wish to discuss. You may attach a narrative of why each change is to the benefit of the Authority and any financial impact.  Also attach any licensing or maintenance agreement supplements.  The Authority will review the proposed language, and will thereupon either accept or reject the language.  The Authority will then issue a contract for signature reflecting Authority decisions.  Any exceptions or licensing and maintenance agreements that are unacceptable to the Authority may be grounds for rejection of the proposal.

Tab K:  Proposal Security.  The Vendor must provide a certified check, cashier’s check or bond acceptable to the Authority, in the amount of $100,000.00, payable without condition to the Philadelphia Parking Authority as a guaranty that the Vendor, if awarded the contract, will promptly execute the agreement  in accordance with the proposal and other contract documents, and will furnish good and sufficient bond for the faithful performance of the same, and for the payment to all persons supplying labor and material for the work.

6.  Submittal Checklist

Submittal Checklist:

| Tab A | Letter of Transmittal/Executive Summary |  |
| --- | --- | --- |
| Tab B | Minimum Qualifications Form |  |
| Tab B | Mandatory Technical Requirements Form |  |
| Tab C | Vendor Profile |  |
| Tab D | Technical Response |  |
| Tab E | Financial Statement |  |
| Tab F | Insurance Requirement |  |
| Tab G | Document Disclosure Form |  |
| Tab H | Proposal/Price Form |  |
| Tab I | Additional Attachments |  |
| Tab J | Acceptance & Exceptions to Authority Contract |  |
| Tab K | Proposal Security |  |

7.  Evaluation Process

# An Evaluation Committee comprised of Authority staff and legal counsel to the Authority will review all proposals and select the most responsible proposer(s). In qualifying a proposer as responsible, the Authority will consider the proposer’s ability to meet the requirements, terms and conditions of the RFP.  Proposers will be evaluated on factors including, but not limited to, the proposer’s work experience, staffing level and experience, responsiveness, quality and timeliness of past performance with the Authority as well as others, financial capability, reliability, responsibility, compliance with equal employment requirements and anti-discrimination provisions, compliance with wage, hour and other fair labor standards, and the integrity of the firm and its key people.

# The evaluation shall be conducted in a multi-tiered approach.   Proposals must pass through each step to proceed forward to the next step.  Those found to be outside the competitive range in the opinion of the Evaluation Committee will not continue forward to the next evaluation tier.

Round 1:  Responsiveness.  The Authority shall first review submittals for responsiveness.  Proposals will be reviewed for submission requirements in accordance to RFP instructions. Those found responsive based on this initial review shall proceed to Round 2.

Round 2 – Minimum Qualifications and Mandatory Technical Requirements. The Authority will then review submittals for initial decisions on responsiveness to minimum qualifications, and mandatory technical requirements.  The Authority will conduct a thorough review of the vendor’s financial statements to determine financial stability.  Those found responsive based on this review shall proceed to Round 3.

# Round 3 – Vendor Response and Price Scoring. The Authority will evaluate proposals that successfully pass through the previous Rounds. The Authority will evaluate proposals using the criteria below. Responses will be evaluated and ranked.  Those proposals that cluster within a competitive range in the opinion of the Evaluation Committee shall continue.

| Evaluation Criteria | Total Possible Points |
| --- | --- |
| Qualifications and Experience | 45% |
| Demonstrated level of organizational capability | 30% |
| Quality of proposed approach | 15% |
| Pricing proposal | 10% |
| TOTAL | 100% |

Round 4 – Interview/Presentation (Optional)

The Authority, at its sole option, may require that Vendors who remain active and competitive participate in an interview or presentation to the Evaluation Committee. The Authority may waive this Round, but if not, interviews and presentations will be scored on a pass/fail basis. When requested, The Vendor will submit a list of names and company affiliations who will be participating in the interview or presentation.  The Authority reserves the right to conduct site visits to clarify information contained in a vendor’s proposal.

Round 5 – References (Optional)

The Authority may contact users of the Vendor’s services for references. References will be scored on a pass/fail basis. A negative reference may result in rejection of the Proposal as not responsive. Those vendors receiving a failed reference may be disqualified from further consideration.  The Authority may use any former client, whether or not they have been submitted by the Vendor as references, and the Authority may choose to serve as a reference if the Authority has had former work or current work performed by the Vendor. Although the Authority anticipates completing reference checks at this point in the process, the Evaluation Committee may contact the client references of the Vendor or other sources in addition to those specifically provided by the Vendor, at any time to assist the Authority in understanding the service.

8.  Award and Contract Execution Instructions

#### 8.1	Notification

The Authority will study and evaluate all proposals which are received in accordance with the instructions set forth in the RFP and may select a proposer or multiple proposers and notify all other proposers of the selection within sixty (60) days after the date the proposals are opened.  Such notice shall be in writing and mailed to the address furnished by each respective proposer.  The selected proposer(s) shall not start the performance of any work prior to the Effective Date of the contract and the Authority shall not be liable to pay the selected proposer(s) for any service or work performed or expenses incurred before the Effective Date of the contract.

#### 8.2	No Debriefs to Proposers

The Authority issues results and award decisions to all proposers, and will not otherwise provide debriefs of the evaluation of their respective proposals.

#### 8.3  	Instructions to the Apparent Successful Proposer

The Apparent Successful Proposer will receive an Intent to Award Letter from the Authority after award decisions are made by the Authority.  The Intent to Award Letter will include instructions for final submittals that are due prior to execution of the contract.

If the Vendor requested exceptions per the instructions the Authority will review and select those the Authority is willing to accept.  There will be no discussion on exceptions.

After the Authority reviews exceptions, the Authority may identify proposal elements that require further discussion in order to align the proposal and contract fully with Authority business needs before finalizing the agreement.  If so, the Authority will initiate the discussion and the Vendor is to be prepared to respond quickly in Authority discussions.  The Authority has provided no more than 15 calendar days to finalize such discussions. If mutual agreement requires more than 15 calendar days, the Authority may terminate negotiations, reject the Proposer and may disqualify the Proposer from future submittals for these same products/services, and continue to the next highest ranked Proposal, at the sole discretion of the Authority.  The Authority will send a final agreement package to the Vendor for signature.

Once the Authority has finalized and issued the contract for signature, the Vendor must execute the contract and provide all requested documents within ten (10) business days.  If the Vendor fails to execute the contract with all documents within the ten (10) day time frame, the Authority may cancel the award and proceed to the next ranked Vendor, or cancel or reissue this solicitation.

Cancellation of an award for failure to execute the contract as attached may result in Proposer disqualification for future solicitations for this same or similar product/service.

Sample Contract

A sample contract will be provided to all offerors in attendance of the mandatory pre-proposal meeting and shall be inserted here.